# Evolve Edge Requirements Document

## What This Document Is

This is a plain-English summary of what had to be built to create Evolve Edge.

It is not written as a deep engineering spec. It is meant to help a human reader understand:

what Evolve Edge is

what the product is supposed to do

what systems it depends on

what rules the platform has to follow

what had to be built to make the MVP real

what still has to be true before launch

## What Evolve Edge Is

Evolve Edge is a software platform for AI security, compliance, audit delivery, and ongoing customer operations.

The big idea behind the product is simple:

the Evolve Edge app is the brain of the system

the app decides what is happening

the app stores the truth

outside tools help with billing, orchestration, AI processing, and CRM, but they do not own the product

In plain terms, Evolve Edge is not supposed to be a loose collection of Stripe, n8n, Dify, and HubSpot. It is supposed to be one product with one source of truth.

## The Main Customer Journey

The intended customer flow is:

A lead is captured.

A workspace is created.

The customer signs in and completes onboarding.

The customer selects frameworks and fills out an assessment.

The customer submits the assessment.

Analysis is queued and processed.

A report is created and prepared for delivery.

Ongoing monitoring and remediation continue after the first report.

This is the end-to-end story the MVP is meant to support.

## The Most Important Product Rule

The most important rule in the whole system is this:

Evolve Edge must own its own state.

That means the app must be the place where the product decides:

what plan a customer is on

what they are allowed to do

what workflow they should follow

what state their audit is in

what state their report is in

what the customer sees in the dashboard

Other systems can help, but they cannot become the product.

## What Each External System Is Allowed To Do

### Neon / Postgres

Neon is the main database.

It stores the important records for the product, including:

users

organizations

sessions

assessments

reports

billing records

routing decisions

workflow events

delivery state

audit logs

This is the system of record for the platform.

### Stripe

Stripe is for billing only.

Stripe is allowed to own:

payments

subscriptions

invoices

billing events

Stripe is not allowed to own:

product access decisions by itself

workflow routing

report status

customer-facing product state

The app must receive Stripe events, verify them, and then update local state.

### n8n

n8n is for orchestration only.

n8n is allowed to:

receive app-owned events

run workflow steps

branch by workflow tier

call back into the app with status updates

send report and PDF writeback information back into the app

n8n is not allowed to become:

the pricing engine

the workflow policy owner

the product state owner

### Dify

Dify is for AI execution only.

Dify is allowed to:

process analysis jobs

return structured outputs

Dify is not allowed to:

persist final product state

decide product logic

write directly into the product without backend validation

The backend must validate and normalize Dify output before using it.

### HubSpot

HubSpot is for CRM visibility only.

HubSpot is allowed to:

receive selected customer and lifecycle updates

reflect sales and CRM status

HubSpot is not allowed to:

decide access

decide entitlements

decide workflow state

become the source of truth for product records

### Hostinger

Hostinger is only for brochure-site and top-of-funnel presentation.

It is not supposed to own:

checkout logic

dashboard logic

onboarding logic

assessment logic

pricing rules

## Commercial Requirements

The product has to support three main commercial tiers:

Starter

Scale

Enterprise

Those plans must be handled in a consistent, backend-owned way.

This means:

Stripe prices must map into internal plan codes

the app must know what plan the customer is on

plan-based limits and features must be enforced by the backend

the UI should show the result of those decisions, not invent them

The product also needs to support workflow choices tied to plan level, such as:

audit starter

audit scale

audit enterprise

briefing only

intake review

## What Had To Be Built

## 1. Authentication And Tenant Access

The platform needed:

password-based sign-in

session handling

organization membership

tenant-scoped access

onboarding gating

admin-only access controls

This matters because Evolve Edge is a multi-tenant product. The app has to know who the user is, what workspace they belong to, and what they are allowed to see or change.

## 2. Onboarding

The platform needed an onboarding flow so a new company could enter the product and become a real workspace.

That onboarding flow needed to capture:

company name

industry

company size

country

AI usage summary

The onboarding flow also needed to guide the user into the next step, which is framework selection and assessment setup.

## 3. Framework Selection

The product needed a way for customers to choose which frameworks apply to them.

This matters because the rest of the assessment and reporting flow depends on the scope of the customer’s compliance program.

Framework selection is part of turning a generic workspace into a real operating context.

## 4. Assessment Creation

The app needed the ability to create assessments itself.

This is important because assessment creation should not depend on n8n.

The product needed to:

create a first assessment

reopen an unfinished assessment if one already exists

keep intake work inside app-owned records

This allows the dashboard buttons to open real work instead of dead-end screens or placeholder routes.

## 5. Assessment Intake

The product needed a structured intake flow so customers could fill in the information needed for analysis.

That intake flow needed:

sections

notes and responses

saved progress

progress tracking

draft state

The app also needed to treat saved notes as meaningful progress, so the user does not feel blocked after clearly entering information.

## 6. Assessment Submission

The product needed a real submit action.

Submitting an assessment now has to do more than change a button state. It has to:

verify enough intake has been completed

mark the assessment as submitted

queue analysis

create or reuse a report target

publish an app-owned event for downstream processing

send the correct workflow handoff to n8n

return the user to a clean dashboard state

Without this, the product would look like it collects data but does not move the workflow forward.

## 7. Workflow Routing

The product needed backend routing logic that decides what should happen based on:

the customer’s plan

their entitlement state

usage limits

the type of workflow being run

There are two important kinds of routing in the system:

billing-related routing

in-app workflow routing

Those are separate and must stay separate.

One handles paid/billing-triggered flows.

The other handles in-app product actions like assessment submission and report generation.

## 8. Analysis Jobs

The product needed app-owned analysis job records.

These records are important because they let the app track:

when analysis was queued

which worker/provider is being used

what was sent out

what came back

whether the job failed, succeeded, or needs retry

This prevents the AI layer from becoming an invisible black box.

## 9. Reporting

The product needed app-owned report records.

That includes:

report creation

report status

executive summary

risk posture

findings

recommendations

roadmap

PDF metadata

download and delivery state

The app must know which report belongs to which assessment and which organization.

It must also know whether that report is:

pending

processing

ready

delivered

failed

## 10. PDF And Report Writeback

The product needed a way for downstream workflow execution to return the finished result back into the app.

That means the system needed:

a report target created by the app

writeback routes in the app

callback authentication

a way for n8n to return report progress and PDF output

This is what makes the report workflow feel real instead of simulated.

## 11. Billing And Subscription Sync

The product needed Stripe billing support that is safe and replayable.

That includes:

checkout session creation

customer portal session creation

webhook verification

idempotent billing-event claiming

local subscription sync

billing event logs

replay tooling

This matters because the product cannot safely depend on billing without having a durable local picture of what Stripe has done.

## 12. Customer Lifecycle Tracking

The product needed to track the customer beyond a single audit.

That includes:

lead capture

customer account creation

lifecycle stage tracking

onboarding state

customer timeline visibility

This helps Evolve Edge act like a real control plane, not just a single audit form.

## 13. Monitoring And Long-Term Program Tracking

The product needed ongoing monitoring and engagement history so the relationship does not end with one report.

That includes:

recurring monitoring posture

remediation continuity

engagement history

long-lived customer program records

This is part of the commercial value of the platform.

## 14. Customer Surface

The customer-facing product needed screens for:

homepage

pricing

trust and methodology pages

sign-in

onboarding

dashboard

assessments

reports

roadmap

evidence

frameworks

monitoring

programs

billing

These are the main surfaces that make the product feel complete during a demo and in real use.

## 15. Admin And Operator Surface

The internal side of the product needed:

admin visibility

KPI views

customer and organization inspection

replay tools

troubleshooting tools

operational readiness views

This is important because a real MVP also needs operator control, not just a customer UI.

## Reliability Requirements

Because Evolve Edge depends on multiple systems, it needed reliability features.

That includes:

durable domain events

retryable outbound deliveries

replay tooling

audit logs

idempotency

correlation ids

failure handling

This is what makes the system safer to operate and easier to debug.

## Security Requirements

The platform needed to protect:

tenant boundaries

admin-only information

callback routes

report downloads

workflow writeback routes

It also needed to validate external payloads before trusting them.

That includes Stripe, n8n, and Dify responses.

## Environment And Deployment Requirements

To run properly, the product needs:

a working Neon database

the correct environment variables

Prisma schema alignment

the correct Stripe configuration

the correct n8n workflow destinations

callback and writeback secrets

Dify configuration

report access configuration

If those are not set correctly, the system may look like it works on the surface while important workflows silently fail.

## Demo Requirements

Because Evolve Edge is often shown in live demos, the platform also needed demo-friendly behavior.

That includes:

safe demo sign-in

demo reset capability

seeded or resettable demo data

the option to suppress live side effects

the option to allow live external side effects when needed

One especially important demo requirement is this:

If the team wants n8n and the PDF workflow to actually fire during a demo, the environment must allow external side effects.

That means:

`DEMO_EXTERNAL_SIDE_EFFECTS=true`

Without that setting, the product may look normal but the external workflow will be intentionally blocked.

## Launch Requirements

Before launch, the team must verify:

the correct deployment is live

the environment variables are complete

the database is reachable

the schema is current

Stripe webhooks are working

n8n workflow URLs are active

callback and writeback secrets match

a full smoke test succeeds

support and rollback runbooks are ready

The product should not launch if these items are still unverified.

## What This Means In Practice

The work done to build Evolve Edge was not just about creating screens.

It required building:

a real product data model

real workflow ownership

real billing sync

real tenant access

real assessment and reporting flows

real orchestration handoff

real writeback paths

real operator visibility

real launch checks

In short:

Evolve Edge had to be built as a real operating system for audit and compliance delivery, not as a collection of disconnected tools.

## Final Summary

Evolve Edge is meant to function as an app-owned compliance and audit delivery platform.

To make that true, the system had to support:

customer onboarding

framework selection

assessment intake

assessment submission

workflow routing

AI analysis

report generation

PDF delivery

billing sync

operator visibility

monitoring

reliability

security

launch readiness

The main requirement behind all of it is simple:

the Evolve Edge app must stay in control of the product.